Project Plan W251

### Final Projects (due in the final class session of the semester)

- Form teams of three to four people

- Leverage big data, cloud, DL, and the edge device to do something cool

- Should be more than you can do on a workstation

- To turn in: White paper explaining what you did, how you did it, what you learned, what went right (or wrong) and a brief presentation (10-15 minutes)

Week 12: (17-23 NOV 19)

Meet: 17 NOV 19 discuss way ahead

-extract stick figures from image data and make a train and a dev set (Steph)

-apply MLP to stick figures train and dev data Tx2 https://github.com/rasbt/deeplearning-models    Models to try: https://github.com/rasbt/deeplearning-models/blob/master/tensorflow1_ipynb/mlp/mlp-basic.ipynb , https://github.com/rasbt/deeplearning-models/blob/master/tensorflow1_ipynb/mlp/mlp-lowlevel.ipynb (Steph)

-Test data actual yoga poses? Extracting stick figures from those poses? Time based? Will we all three gather it? Just one? Processing happens at the edge using docker already created (Steph lead)

-Stand up messaging and pass data (Justin)

-Create cloud storage instance for pose data (Justin)

-Processing in the cloud decision and building (TBD who builds the processing)

Meet: 23 NOV 19 to sync on progress and discuss plan for “week off” (All)

---------------------------Holiday week off of classes-------------------------------(24-30 NOV 19)

Meet: 30 NOV 19 Sync on progress, determine what we would like to add or change (All)

Establish data processing in the cloud, and then generate enough data to make relevant outputs for the cloud (TBD)

Week 13: (01-07 DEC 19)

Meet: 01 DEC 19 Create outline for presentation and who presents each component and prepares each component for presentation

Presentation and demo creation (All-Google Drive based slide deck)

White paper draft (All-Google Drive based document)

Week 14: (07-14 DEC 19)

Meet 10 DEC 19 to prepare for presenting on 11 DEC 19 (estimated meet time 1 hr practice presentation)